TEST PLAN

for

DISTILLED: An AI-Driven Intentional Content Curation Platform

Prepared by:

EASWER A (BL.EN.U4CSE23009)

JNANASAGARAA SRINIVASA (BL.EN.U4CSE23019)

KIRAN KISHOREISHORE (BL.EN.U4CSE23024)

VARUN S (BL.EN.U4CSE23057)

Team No.  14

CSE – A (6TH Sem)

Amrita Vishwa Vidyapeetham, Bengaluru

Supervisor: Dr. Nandu C Nair

Date:

# Table of Contents

Table of Contents	2

1.	Introduction	4

1.1	Objectives	4

1.2	Team Members	4

1.3	Entry and Exit Criteria	5

1.3.1	Entry Criteria — Testing shall begin when	5

1.3.2	Exit Criteria — Testing shall be considered complete when:	5

2.	Scope	6

2.1	Authentication & Accounts	6

2.2	Onboarding & Topic Management	6

2.3	Personalized Feed	7

2.4	Content Interactions	7

2.5	Collections	8

2.6	Digests	8

2.7	Reading History & Usage	9

2.8	Out of Scope	9

3.	Assumptions / Risks	10

3.1	Assumptions	10

3.2	Risks	10

4.	Test Approach	12

4.1	Testing types	12

4.2	Out of scope	12

4.3	Test Automation Roadmap	13

5.	Test Environment	14

5.1	Environment Setup Steps	14

6.	Defect Management	15

6.1	Defect Severity Classification	15

6.2	Defect Tracking Workflow	15

7.	Milestones / Deliverables	17

7.1	Test Schedule	17

7.2	Deliverables	19

Appendix A: Requirements Traceability Matrix	21

# Introduction

The Test Plan has been created to communicate the test approach to team members. It includes the objectives, scope, schedule, risks, and approach. This document will clearly identify what the test deliverables will be and what is deemed in and out of scope.

## Objectives

Distilled is a web-based content curation platform that aggregates articles from across the internet (Reddit, Hacker News, dev.to, RSS feeds, Al Jazeera, and Atlas) and delivers personalized feeds to users based on their selected topics and engagement history. The platform leverages AI-generated summaries (via Groq/Llama 3.1) and an engagement-driven recommendation algorithm to provide a mindful, ad-free reading experience.

The application is built with Next.js 16 / React 19 / TypeScript on the frontend, PostgreSQL as the primary database (managed via Prisma ORM), Redis + BullMQ for caching and background job queues, and is deployed across four Railway services (Next.js app, background worker, PostgreSQL, Redis).

The test team is responsible for verifying that all must-have features meet acceptance criteria before each production release, and that the platform remains stable, secure, and performant as new iterations are delivered.

Testing covers all core user-facing functionality: authentication, personalised feed delivery, content interactions, collections, and email digests. Must-have functionality is considered more important than delivery date.

## Team Members

| Resource Name | Dev Role | Test Role |
| --- | --- | --- |
| Kiran Kishoreishore | Full-Stack Developer | QA Lead: owns test plan, traceability matrix, and final sign-off |
| Easwer A | Frontend Developer | Tester: UI, cross-browser, responsive layout, and UX testing |
| Varun S | Backend Developer | Tester: API, integration, background jobs, and security smoke testing |
| Jnanasagaraa Srinivasa | Product Owner | Tester: functional acceptance, digest email, and algorithm validation |

## Entry and Exit Criteria

### Entry Criteria — Testing shall begin when

- The staging Railway environment (Next.js app + BullMQ worker + PostgreSQL + Redis) is provisioned and all health-check endpoints return HTTP 200.

- All required environment variables are set in staging (DATABASE_URL, REDIS_URL, NEXTAUTH_SECRET, GOOGLE_CLIENT_ID/SECRET, GROQ_API_KEY, RESEND_API_KEY).

- The database seed script (npm run db:seed) has been executed and baseline test data is confirmed present.

- Content ingestion background jobs have completed at least one successful run, confirming a populated feed exists.

- The test email inbox (Mailtrap or equivalent) and Google OAuth staging credentials are configured and verified.

- The build for the iteration under test has been deployed to staging and release notes identifying changed features have been shared with the test team.

### Exit Criteria — Testing shall be considered complete when:

- 100% of in-scope test cases for the iteration have been executed.

- Test pass rate is ≥ 95% for must-have features (i.e., no more than 1 failing must-have test case per iteration).

- Zero open Critical or High severity defects remain unresolved.

- All Medium severity defects have an acknowledged fix plan or accepted deferral.

- The Test Summary Report for the iteration has been reviewed and signed off by the QA Lead.

- All test deliverables listed in Section 6.2 for the iteration have been produced.

# Scope

The following must-have requirements must all be tested and verified end-to-end. Each item includes its acceptance criterion (the observable condition that constitutes a passing result).

## Authentication & Accounts

| Sl. No. | Requirement | Acceptance Criterion |
| --- | --- | --- |
| 1 | Register with email and password; receive and complete email verification. | User submits valid credentials → receives verification email within 2 minutes → clicks link → account is activated and user is redirected to onboarding. |
| 2 | Sign in via Google OAuth (one-click login). | User clicks 'Sign in with Google' → completes OAuth flow → is redirected to feed or onboarding (first visit). No error page is shown. |
| 3 | Sign in via email and password. | Valid credentials → JWT issued → user redirected to feed. Invalid credentials → error message displayed, no redirect. |
| 4 | Reset a forgotten password via emailed token link. | User requests reset → email received within 2 minutes → link navigates to reset form → new password accepted → user can log in with new password. |
| 5 | Maintain session across page refreshes (365-day Remember Me; short-lived otherwise). | 'Remember Me' checked: session persists after browser close and reopen for up to 365 days. Unchecked: session expires when browser tab is closed. |
| 6 | Delete account with full cascade of user data. | Account deletion removes user record plus all associated preferences, topic weights, interaction logs, collections, and digest settings. Deleted user cannot log in. |

## Onboarding & Topic Management

| Sl. No. | Requirement | Acceptance Criterion |
| --- | --- | --- |
| 7 | Complete the onboarding flow by selecting at least one topic. | New user is directed to onboarding after registration → selects ≥1 topic → clicks Continue → lands on feed page with articles relevant to selected topic(s). |
| 8 | Add, pause, and remove topic subscriptions from account settings. | Add: new topic appears in feed within next feed refresh. Pause: topic articles stop appearing in feed. Remove: topic removed from settings and feed. All changes persist across sessions. |

## Personalized Feed

| Sl. No. | Requirement | Acceptance Criterion |
| --- | --- | --- |
| 9 | Receive a feed of articles ranked by the personalisation algorithm (topic weights, source affinity, hot scores). | Feed loads within 2 seconds. Articles are relevant to at least one of the user's subscribed topics. No duplicate articles appear in the same feed session. |
| 10 | View AI-generated summaries and 'why it matters' blurbs per article. | Each article card displays a summary (≤150 words) and a 'why it matters' blurb. Both are present and non-empty for every article in the feed. |
| 11 | Toggle trending content on/off. | Toggle ON: at least 1 trending article (from outside user's primary topics) appears in feed. Toggle OFF: no trending articles appear. State persists across page refresh. |

## Content Interactions

| Sl. No. | Requirement | Acceptance Criterion |
| --- | --- | --- |
| 12 | Like, save, dismiss, and click-through on feed articles. | Each action triggers visual feedback (button state change) within 500ms. Actions are persisted — refreshing the page retains the like/save/dismiss state on the article. |
| 13 | Confirm that engagement events update topic weights (likes/saves boost; dismissals reduce). | After liking or saving an article in topic T: subsequent feed requests return measurably more articles from topic T. After dismissing, fewer articles from topic T appear. |
| 14 | Confirm weight decay applies after 3+ days of inactivity on a topic. | A topic with no interaction for ≥3 days shows a lower weight in the user's profile than it did at the last interaction. Feed composition reflects the reduced weight within the next refresh cycle. |

## Collections

| Sl. No. | Requirement | Acceptance Criterion |
| --- | --- | --- |
| 15 | Create a named, colour-coded collection. | User enters a name and selects a colour → collection appears in the Collections list. Collection persists after page refresh. |
| 16 | Save an article to one or more collections. | User selects collection(s) from the save dialog → article appears inside each selected collection. Article can belong to multiple collections simultaneously. |
| 17 | View collection contents. | Navigating to a collection shows all articles saved to it, with titles, summaries, and source links intact. |
| 18 | Export saved articles as JSON. | Clicking Export downloads a valid JSON file containing all articles in the collection, with title, URL, summary, source, and saved timestamp fields present for each item. |

## Digests

| Sl. No. | Requirement | Acceptance Criterion |
| --- | --- | --- |
| 19 | Configure digest frequency (daily / weekly / monthly) and article count. | User selects frequency and article count → settings are saved → confirmed via UI feedback. Settings are reflected in the next scheduled digest dispatch. |
| 20 | Receive a correctly formatted HTML digest email on schedule. | Email arrives within 15 minutes of the scheduled dispatch time. Email renders correctly in Gmail, Outlook, and Apple Mail. All article links are valid and open the correct articles. |
| 21 | Unsubscribe from digest emails. | User clicks Unsubscribe in email footer → lands on confirmation page → no further digest emails are sent to that address. Re-subscribing from settings re-activates delivery. |

## Reading History & Usage

| Sl. No. | Requirement | Acceptance Criterion |
| --- | --- | --- |
| 22 | View full reading history with timestamps. | Reading History page lists every article the user has clicked through, in reverse chronological order, with accurate timestamps. Entries persist across sessions. |
| 23 | View daily usage time tracking. | Usage page shows total estimated reading time per day. Values are non-zero for days on which the user interacted with articles. Data is consistent across page refreshes. |

## Out of Scope

The following are explicitly out of scope for this test plan:

- Load / stress testing (user base is known and bounded).

- Admin panel features (user management, content moderation, broadcast announcements).

- Web Push (VAPID) notifications.

- Custom RSS source management per user.

- Blocked-source management.

- Report / moderation workflows.

- Performance benchmarking of the AI summarisation pipeline.

- Automated end-to-end UI testing (no framework currently configured — see Section 4.3 for the automation roadmap).

# Assumptions / Risks

## Assumptions

The following assumptions are made specific to this project:

- A staging Railway environment mirroring production (Next.js app + worker + PostgreSQL + Redis) is available and accessible to the test team before functional testing begins.

- All required environment variables (`DATABASE_URL`, `REDIS_URL`, `NEXTAUTH_SECRET`, `GOOGLE_CLIENT_ID/SECRET`, `GROQ_API_KEY`, `RESEND_API_KEY`, `VAPID_*` keys) are provisioned in the staging environment.

- The Groq AI API is accessible in staging, and the daily call cap (10,000 calls/day) is sufficient for test volume.

- A test Google account is available for OAuth testing; the Google OAuth application is configured to permit staging redirect URIs.

- Resend email service is configured in staging with a test sender domain so digest and verification emails can be received by testers.

- Content ingestion background jobs (BullMQ workers) are running in staging so that a populated feed exists at the start of each test cycle.

- The Prisma database seed script (`npm run db:seed`) can be used to provision baseline test data.

- Developers will provide release notes per iteration identifying which features changed, so regression scope can be narrowed.

## Risks

The following risks have been identified along with mitigation plans:

| Sl. No. | Risk | Impact | Trigger | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Groq API rate limit (30 RPM / 10k calls per day) High test volume or parallel test runs may exhaust the free-tier cap, causing AI summaries to silently fail | High | Exceeded during a test cycle -> feed articles appear without summaries, masking UI bugs | Coordinate test scheduling to avoid parallel test runs; mock the Groq client in unit/integration tests to avoid real API calls |
| 2 | Personalization algorithm changes negate existing test cases Algorithm tuning (weight decay, source affinity multipliers) may cause previously passing feed-order assertions to fail | High | Algorithm constants updated without test notification | Require developers to tag PRs that change algorithm parameters; update affected test cases in the same PR |
| 3 | Third-party content sources become unavailable or change format Reddit, Hacker News, dev.to, or RSS feeds may alter their APIs/feeds, causing ingestion failures that depopulate the feed | Medium | Ingestion job errors spike in staging logs | Maintain a static fixture dataset of pre-ingested articles for testing feed/interaction features independently of live ingestion |
| 4 | Google OAuth configuration drift between environments Staging OAuth redirect URIs or client secrets may become misconfigured after credential rotation | Medium | OAuth login returns error in staging | Store OAuth credentials in Railway environment variables; document rotation runbook; add OAuth smoke test to deployment checklist |
| 5 | Railway staging environment cold-start latency Infrequently used staging services may spin down, causing timeouts on first test run | Low | First API call after idle period times out | Implement a staging warm-up script that hits health-check endpoints before test execution begins |
| 6 | Email deliverability in staging Test digest and verification emails may land in spam or be blocked by Resend domain restrictions | Medium | Emails not received within expected window | Use a dedicated test inbox (e.g., Mailtrap or a monitored alias); whitelist the staging sender domain |

# Test Approach

The project uses an iterative delivery model. At the end of each iteration a new build is deployed to the staging environment, and the test team will execute the relevant test cases for that iteration's features plus a regression pass on previously delivered functionality.

## Testing types

| Testing Type | Description | Who |
| --- | --- | --- |
| Functional Testing | Verify each in-scope feature against its acceptance criteria using the test cases defined in the Traceability Matrix (Appendix A). | All testers |
| Exploratory Testing | Unscripted sessions to discover usability issues, edge cases, and unexpected behaviours — particularly around the personalisation algorithm and feed rendering. Weighted heavily because the product is novel to the test team. | All testers |
| Integration Testing | Verify that background jobs (content ingestion, digest dispatch) interact correctly with the database and external APIs. | Varun S (Backend) |
| Regression Testing | After each new iteration deploy, re-execute the full smoke suite plus targeted regression cases for changed areas. | QA Lead + all testers |
| Security Smoke Testing | Verify authentication boundaries: unauthenticated access to protected routes returns 401/redirect; CSRF headers present; password hashing confirmed; HSTS and CSP headers present in HTTP responses. | Varun S (Backend) |
| Email Testing | Verify digest email formatting, scheduling accuracy, and unsubscribe link functionality across Gmail, Outlook, and Apple Mail. | Jnanasagaraa S |
| Cross-Browser Testing | Chrome (latest), Firefox (latest), Safari (latest) on desktop; Chrome Mobile on Android and Safari on iOS for responsive layout validation. | Easwer A (Frontend) |

## Out of scope

- Automated end-to-end UI testing (no framework currently configured)

- Load / performance testing

- Penetration testing

## Test Automation Roadmap

The application currently has no automated test suite. ESLint (`npm run lint`) is the only automated quality gate in the CI pipeline.

The following automation roadmap is recommended for future implementation:

| Layer | Framework | Priority | Converge Target |
| --- | --- | --- | --- |
| Unit Pure functions (algorithm, weight decay, feed scoring) | Vitest | High | Business logic in `src/lib/` |
| API route integration (all API endpoints) | Vitest + supertest (or Next.js test utils) | High | All 44 API endpoints |
| End-to-end UI (auth flows, feed, collections) | Playwright | Medium | Critical user journeys: signup, onboarding, feed generation, save to collection |
| Email rendering (digest templates | react-email snapshot tests | Low | Digest templates |

Automated unit tests covering the personalisation algorithm (src/lib/algorithm.ts) are the highest-priority automation item, as algorithm changes carry the highest regression risk.

# Test Environment

| Component | Staging Configuration |
| --- | --- |
| Application | Railway service — Next.js 16 / Node.js (TypeScript) |
| Background Worker | Railway service — standalone BullMQ worker (worker-standalone.ts) |
| Database | Railway PostgreSQL 15 service |
| Cache / Queue Broker | Railway Redis 7 service |
| AI Summarization | Groq API (Llama 3.1 8B Instant) — shared free-tier key |
| Email | Resend API — staging sender domain |
| OAuth | Google OAuth 2.0 — staging redirect URIs registered in Google Cloud Console |
| Local Development | Docker Compose — PostgreSQL 15 on port 5435, Redis 7-alpine on port 6379; app on port 3000 |
| Browsers | Chrome latest, Firefox latest, Safari latest (desktop); Chrome Mobile, Safari iOS (mobile) |
| Seed Data | npm run db:seed — provisions baseline topics, test users, and sample content |

## Environment Setup Steps

- Clone repository; copy .env.example to .env.local and populate all required variables.

- Start Docker services: docker compose -f docker/docker-compose.yml up -d

- Run database migrations: npx prisma migrate deploy

- Seed database: npm run db:seed

- Start application: npm run dev

- Start worker (separate terminal): npm run worker

- Verify feed population by confirming ingestion jobs complete without errors in worker logs.

# Defect Management

## Defect Severity Classification

All defects discovered during testing shall be classified using the following severity levels:

| Severity | Definition | Examples | Resolution SLA |
| --- | --- | --- | --- |
| Critical | System is unusable. Core functionality completely broken. Data loss or security breach. | Cannot log in at all; feed page crashes; account deletion does not remove data; auth bypass. | Fix before next build deploy. Blocks release. |
| High | Major feature is broken or produces incorrect results for the majority of users. | OAuth login fails; digest email not sent; algorithm weights not updating; articles missing summaries. | Fix within current iteration. Blocks release if not resolved. |
| Medium | Feature works but produces incorrect results in specific conditions, or UX is significantly degraded. | Weight decay not applying for specific topic; export JSON missing one field; digest email formatting broken in Outlook. | Fix within current or next iteration. Does not block release if mitigation documented. |
| Low | Minor cosmetic or usability issue with minimal functional impact. | Button label typo; minor responsive layout misalignment; tooltip text slightly inaccurate. | Fix in next available iteration. Does not block release. |

## Defect Tracking Workflow

All defects shall be logged in the team's designated tracking tool (GitHub Issues). Each defect report shall include:

- Defect ID (auto-assigned by tracking tool)

- Title — concise description of the failure

- Severity — Critical / High / Medium / Low (per Section 6.1)

- Environment — Staging URL, browser, OS

- Steps to reproduce — numbered, reproducible steps starting from a clean state

- Expected result — what should happen per the acceptance criterion

- Actual result — what actually happened

- Attachments — screenshot or screen recording

- Linked test case ID from the Traceability Matrix (Appendix A)

Defect lifecycle states:

- New → the defect has been logged but not yet reviewed.

- Confirmed → a developer has reproduced and acknowledged the defect.

- In Progress → a developer is actively working on a fix.

- Fixed → the developer has committed a fix to staging.

- Re-test → the QA tester must verify the fix in staging.

- Closed → the fix is verified. The linked test case is marked Pass.

- Deferred → agreed by QA Lead and Product Owner to move to a future iteration.

- Rejected → determined to be a duplicate or not a defect.

# Milestones / Deliverables

## Test Schedule

| Task Name | Start | Finish | Effort | Owner | Comments |
| --- | --- | --- | --- | --- | --- |
| TEST PLANNING |  |  |  |  |  |
| Review requirements and README documentation | 04 April 2026 | 04 April 2026 | 1 d | Kiran Kishore |  |
| Create Traceability Matrix (requirements → test cases) | 05 April 2026 | 06 April 2026 | 2 d | Kiran Kishore | Appendix A |
| Create initial test estimates | 06 April 2026 | 06 April 2026 | 1 d | Kiran Kishore |  |
| ENVIRONMENT SETUP |  |  |  |  |  |
| Provision and verify staging Railway environment | 07 April 2026 | 07 April 2026 | 1 d | Varun S |  |
| Configure test email inbox and Google OAuth for staging | 07 April 2026 | 07 April 2026 | 0.5 d | Varun S |  |
| Seed staging database with baseline test data | 08 April 2026 | 08 April 2026 | 0.5 d | Varun S |  |
| FUNCTIONAL TESTING — ITERATION 1 |  |  |  |  |  |
| Authentication (email/password, Google OAuth, password reset) | 09 April 2026 | 10 April 2026 | 2 d | All | TC-001 to TC-015 |
| Onboarding flow and topic management | 11 April 2026 | 11 April 2026 | 1 d | Jnanasagara S | TC-016 to TC-022 |
| ITERATION 2 DEPLOY TO STAGING | 12 April 2026 | 12 April 2026 |  | Dev team |  |
| FUNCTIONAL TESTING — ITERATION 2 |  |  |  |  |  |
| Personalised feed delivery and AI summaries | 13 April 2026 | 14 April 2026 | 2 d | All | TC-023 to TC-037 |
| Content interactions (like, save, dismiss, click-through) | 15 April 2026 | 15 April 2026 | 1 d | Easwer A | TC-038 to TC-047 |
| Algorithm weight updates validation | 16 April 2026 | 16 April 2026 | 1 d | Jnanasagara S | TC-048 to TC-056 |
| ITERATION 3 DEPLOY TO STAGING | 17 April 2026 | 17 April 2026 |  | Dev team |  |
| FUNCTIONAL TESTING — ITERATION 3 |  |  |  |  |  |
| Collections (create, save, view, export) | 18 April 2026 | 18 April 2026 | 1 d | Easwer A | TC-057 to TC-068 |
| Digest emails (configuration, scheduling, unsubscribe) | 19 April 2026 | 20 April 2026 | 1.5 d | Jnanasagara S | TC-069 to TC-080 |
| Reading history and usage tracking | 20 April 2026 | 20 April 2026 | 0.5 d | All | TC-081 to TC-086 |
| SYSTEM TESTING |  |  |  |  |  |
| End-to-end user journey (signup → onboarding → feed → save → digest) | 21 April 2026 | 22 April 2026 | 2 d | All | TC-087 to TC-092 |
| Cross-browser and responsive layout validation | 23 April 2026 | 23 April 2026 | 1 d | Easwer A |  |
| Security smoke test (headers, auth boundaries) | 23 April 2026 | 23 April 2026 | 1 d | Varun S |  |
| REGRESSION TESTING |  |  |  |  |  |
| Full regression pass against all in-scope features | 25 April 2026 | 26 April 2026 | 2 d | All |  |
| UAT |  |  |  |  |  |
| Resolution of final defects and final build testing | 27 April 2026 | 28 April 2026 | 2d | All | Exit criteria check |
| Deploy to staging — Release Candidate | 29 April 2026 | 29 April 2026 | 1d | Dev team |  |
| Release to production (Railway) | 30 April 2026 | 30 April 2026 | 1d | Dev team |  |

## Deliverables

| Deliverable | For | Date / Milestone |
| --- | --- | --- |
| Test Plan | Project Owner; QA Lead; Test Team | Before Iteration 1 testing begins — 04 April 2026 |
| Traceability Matrix | Project Owner; QA Lead | Before Iteration 1 testing begins — 06 April 2026 |
| Test Cases (per iteration) | QA Lead; Test Team | Start of each iteration test cycle |
| Defect Reports | Developer; Project Owner | Ongoing — filed as defects are discovered via GitHub Issues |
| Test Results (per iteration) | Project Owner | End of each iteration test cycle |
| Test Status Report | QA Lead; Project Owner | Weekly during active testing |
| Security Smoke Test Report | Developer; Project Owner | After system testing phase — 23 April 2026 |
| Cross-Browser Compatibility Report | Developer; Project Owner | After system testing phase — 23 April 2026 |
| Final Test Summary Report | All team members | Before release to production — 29 April 2026 |
| Metrics (defect density, test pass rate, coverage) | All team members | With final test summary report — 29 April 2026 |

# Appendix A: Requirements Traceability Matrix

This matrix maps each of the 23 in-scope requirements to one or more test cases. Each test case includes the step-by-step procedure and the expected result that constitutes a passing outcome.

Test Case ID format:  TC-XXX  (three-digit sequential number).

Req No.  refers to the numbered requirements in Section 2.

| Authentication & Accounts (Req No. 1–6) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC ID | Req No | Area | Test Steps | Expected Result | Pass/Fail |
| TC-001 | 1 — Email registration | Auth | 1. Navigate to /register. 2. Enter a new valid email and password (≥8 chars). 3. Click Register. 4. Open test inbox and click the verification link. | Account is created. Verification email arrives within 2 min. After clicking link, user is redirected to onboarding. Login with the new credentials succeeds. |  |
| TC-002 | 1 — Duplicate email | Auth | 1. Attempt to register with an email already in the database. | Error message displayed: 'An account with this email already exists.' No new account created. |  |
| TC-003 | 1 — Weak password | Auth | 1. Attempt to register with a password shorter than 8 characters. | Inline validation error shown before form submission. Account not created. |  |
| TC-004 | 2 — Google OAuth login | Auth | 1. Click 'Sign in with Google'. 2. Complete Google account selection. 3. Grant permissions. | User is redirected back to Distilled and lands on feed (returning) or onboarding (first visit). No error page shown. |  |
| TC-005 | 2 — OAuth first-time user | Auth | 1. Complete Google OAuth with an email not previously registered. | New account is created automatically. User is directed to onboarding flow. |  |
| TC-006 | 3 — Valid email/password login | Auth | 1. Navigate to /login. 2. Enter correct email and password. 3. Click Sign In. | JWT issued. User redirected to /feed. Session persists on page refresh. |  |
| TC-007 | 3 — Invalid credentials | Auth | 1. Enter correct email with wrong password. 2. Enter wrong email with any password. | Error message 'Invalid email or password.' displayed for both cases. No redirect. No information about which field is wrong. |  |
| TC-008 | 4 — Password reset flow | Auth | 1. Click 'Forgot Password'. 2. Enter registered email. 3. Open test inbox and click reset link. 4. Enter new password. 5. Log in with new password. | Reset email arrives within 2 min. Reset link navigates to password form. New password accepted. Login with new password succeeds. Login with old password fails. |  |
| TC-009 | 4 — Password reset invalid email | Auth | 1. Submit password reset with an unregistered email. | Generic message shown ('If this email exists, you will receive a link'). No error revealing whether email is registered. |  |
| TC-010 | 5 — Remember Me session | Auth | 1. Log in with 'Remember Me' checked. 2. Close browser completely. 3. Reopen browser and navigate to /feed. | User is still authenticated. Session persists. |  |
| TC-011 | 5 — Short-lived session | Auth | 1. Log in without 'Remember Me'. 2. Close browser tab. 3. Open new tab and navigate to /feed. | User is redirected to /login. Session has not persisted. |  |
| TC-012 | 6 — Account deletion | Auth | 1. Log in as a user with preferences, interactions, collections, and digest settings. 2. Navigate to account settings → Delete Account. 3. Confirm deletion. | Account deleted. Attempt to log in with deleted credentials returns 'Invalid email or password.' Database query confirms user record, interaction logs, topic weights, collections, and digest settings are all removed. |  |

| Onboarding & Topic Management (Req No. 7–8) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC ID | Req No. | Area | Test Steps | Expected Result | Pass/Fail |
| TC-013 | 7 — Onboarding: select topic | Onboarding | 1. Register a new account. 2. On onboarding screen, select 2 topics. 3. Click Continue. | User lands on /feed. Feed contains articles relevant to at least one selected topic. |  |
| TC-014 | 7 — Onboarding: skip without selecting | Onboarding | 1. Reach onboarding screen. 2. Attempt to click Continue without selecting any topic. | Continue is disabled or validation error shown. Onboarding cannot be completed with zero topics selected. |  |
| TC-015 | 8 — Add topic from settings | Onboarding | 1. Log in with one subscribed topic. 2. Go to Settings → Topics. 3. Add a new topic. 4. Navigate to feed. | New topic appears in the subscribed topics list. Feed on next refresh includes articles from the new topic. |  |
| TC-016 | 8 — Pause topic | Onboarding | 1. Pause a subscribed topic from settings. 2. Navigate to feed. | Articles from the paused topic no longer appear in the feed. Paused topic still visible in settings (marked as paused). |  |
| TC-017 | 8 — Remove topic | Onboarding | 1. Remove a subscribed topic from settings. 2. Navigate to feed. | Topic removed from settings list. Articles from the removed topic no longer appear in feed. Persists after session refresh. |  |

| Personalised Feed (Req No. 9–11) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC ID | Req No. | Area | Test Steps | Expected Result | Pass/Fail |
| TC-018 | 9 — Feed loads within 2 seconds | Feed | 1. Log in. 2. Navigate to /feed. 3. Record time from navigation to first article visible. | Feed loads in ≤2 seconds. Articles are present and visible. |  |
| TC-019 | 9 — Feed relevance | Feed | 1. Log in as user subscribed to topics A and B only. 2. Load feed. 3. Check every article's topic tag. | Every article is tagged with topic A, topic B, or a trending category. No articles from unsubscribed topics appear (except up to 2 trending articles if toggle is ON). |  |
| TC-020 | 9 — No duplicate articles | Feed | 1. Load feed. 2. Compare article titles and URLs across all cards. | No two article cards have the same URL. |  |
| TC-021 | 10 — AI summary present | Feed | 1. Load feed. 2. Inspect each article card for summary text. | Every article card displays a non-empty summary of ≤150 words. |  |
| TC-022 | 10 — Why it matters present | Feed | 1. Load feed. 2. Inspect each article card for 'why it matters' blurb. | Every article card displays a non-empty 'why it matters' blurb. |  |
| TC-023 | 11 — Trending toggle ON | Feed | 1. Enable trending toggle. 2. Load feed. 3. Identify any articles whose topic is outside the user's subscribed list. | At least 1 trending article from an unsubscribed topic is present in the feed. |  |
| TC-024 | 11 — Trending toggle OFF | Feed | 1. Disable trending toggle. 2. Load feed. 3. Check all article topic tags. | No article from an unsubscribed topic appears in the feed. |  |
| TC-025 | 11 — Toggle state persistence | Feed | 1. Set trending toggle to OFF. 2. Refresh page. | Toggle remains OFF after page refresh. |  |

| Content Interactions (Req No. 12–14) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC ID | Req No. | Area | Test Steps | Expected Result | Pass/Fail |
| TC-026 | 12 — Like article | Interactions | 1. Load feed. 2. Click Like on an article. 3. Refresh page. | Like button changes state within 500ms. After refresh, Like state is retained on that article. |  |
| TC-027 | 12 — Save article | Interactions | 1. Click Save on an article. 2. Navigate to Collections. 3. Refresh page. | Article appears in saved items. State persists after refresh. |  |
| TC-028 | 12 — Dismiss article | Interactions | 1. Click Dismiss on an article. | Article is removed from the current feed view within 500ms. Does not reappear in the same session. |  |
| TC-029 | 12 — Click-through | Interactions | 1. Click the article title/link. | Original article opens in a new tab. Click event is recorded (article appears in Reading History). |  |
| TC-030 | 13 — Like boosts topic weight | Interactions | 1. Note current article distribution for topic T. 2. Like 3 articles from topic T. 3. Reload feed. | Subsequent feed session contains a higher proportion of articles from topic T compared to baseline. |  |
| TC-031 | 13 — Dismiss reduces topic weight | Interactions | 1. Dismiss 3 articles from topic T. 2. Reload feed. | Subsequent feed session contains fewer articles from topic T compared to baseline. |  |
| TC-032 | 14 — Weight decay after inactivity | Interactions | 1. Like articles in topic T to build up weight. 2. Set system date forward by 3+ days (or wait) without any interactions on topic T. 3. Check topic weight in user profile and reload feed. | Topic T weight is lower than at the last interaction. Feed reflects the reduced weight in composition. |  |

| Collections (Req No. 15–18) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC ID | Req No. | Area | Test Steps | Expected Result | Pass/Fail |
| TC-033 | 15 — Create collection | Collections | 1. Navigate to Collections. 2. Click Create. 3. Enter a name and select a colour. 4. Save. | Collection appears in the list with the correct name and colour. Persists after page refresh. |  |
| TC-034 | 15 — Collection name required | Collections | 1. Attempt to create a collection with an empty name. | Validation error shown. Collection not created. |  |
| TC-035 | 16 — Save article to collection | Collections | 1. Open save dialog on an article. 2. Select an existing collection 3. Confirm save. | Article appears inside the selected collection. |  |
| TC-036 | 16 — Save to multiple collections | Collections | 1. Open save dialog on an article. 2. Select two different collections. 3. Confirm save. | Article appears in both collections simultaneously. |  |
| TC-037 | 17 — View collection contents | Collections | 1. Save 3 articles to a collection. 2. Navigate to that collection. | All 3 articles are displayed with their title, summary, and source link intact. |  |
| TC-038 | 18 — Export as JSON | Collections | 1. Open a collection containing 3 articles. 2. Click Export. 3. Open the downloaded file. | A valid JSON file is downloaded. Each article entry contains: title, URL, summary, source, and saved timestamp fields. File is parseable with no syntax errors. |  |
| TC-039 | 18 — Export empty collection | Collections | 1. Create an empty collection. 2. Click Export. | A valid JSON file is downloaded containing an empty array. No error. |  |

| Digests (Req No. 19–21) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC ID | Req No. | Area | Test Steps | Expected Result | Pass/Fail |
| TC-040 | 19 — Configure digest frequency | Digests | 1. Navigate to Settings → Digest. 2. Select Weekly frequency and 5 articles. 3. Save. | Settings saved. UI confirms selection. On next weekly dispatch, digest contains up to 5 articles. |  |
| TC-041 | 19 — Change article count | Digests | 1. Change articles count setting from 5 to 10. 2. Save. 3. Trigger next digest. | Digest email contains up to 10 articles. |  |
| TC-042 | 20 — Digest email received on schedule | Digests | 1. Configure daily digest. 2. Wait for scheduled dispatch time. 3. Check test inbox. | Email arrives within 15 minutes of scheduled dispatch time. |  |
| TC-043 | 20 — Digest email formatting (Gmail) | Digests | 1. Open digest email in Gmail. 2. Inspect layout, article links, and images. | Email renders correctly with no broken layout. All article links are clickable and navigate to the correct articles. |  |
| TC-044 | 20 — Digest email formatting (Outlook) | Digests | 1. Open digest email in Outlook. 2. Inspect layout. | Email renders correctly in Outlook with no broken layout or missing content. |  |
| TC-045 | 21 — Unsubscribe from digest | Digests | 1. Open a digest email. 2. Click Unsubscribe in the footer. 3. Wait for next scheduled dispatch. | Unsubscribe confirmation page is shown. No further digest emails are sent to that address. |  |
| TC-046 | 21 — Re-subscribe from settings | Digests | 1. After unsubscribing, navigate to Settings → Digest. 2. Re-enable digest. | Digest is re-activated. User receives the next scheduled digest. |  |

| Reading History & Usage (Req No. 22–23) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC ID | Req No. | Area | Test Steps | Expected Result | Pass/Fail |
| TC-047 | 22 — Reading history entries | History | 1. Click through 3 different articles from the feed. 2. Navigate to Reading History. | All 3 articles appear in Reading History in reverse chronological order with accurate timestamps. |  |
| TC-048 | 22 — History persists across sessions | History | 1. Click through an article. 2. Log out. 3. Log back in. 4. Navigate to Reading History. | Previously read article still appears in history. |  |
| TC-049 | 23 — Daily usage tracking (non-zero) | History | 1. Interact with the feed for a few minutes. 2. Navigate to Usage page. | Today's usage time is non-zero and reflects the interaction session. |  |
| TC-050 | 23 — Usage data consistency | History | 1. Note today's usage time. 2. Refresh the Usage page. | Usage time is consistent between refreshes (does not reset or change unexpectedly). |  |

| End-to-End & Security (System Testing) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC ID | Req No. | Area | Test Steps | Expected Result | Pass/Fail |
| TC-051 | All | E2E | Full happy path: 1. Register with email. 2. Verify email. 3. Complete onboarding (select 2 topics). 4. View feed — confirm articles present with summaries. 5. Like one article. 6. Save one article to a new collection. 7. Configure weekly digest. 8. Log out and log back in. | Every step completes without error. State is consistent throughout. User is returned to feed on re-login with their preferences intact. |  |
| TC-052 | All | Security | 1. Without logging in, attempt to navigate directly to /feed, /collections, /settings. 2. Inspect HTTP response headers (HSTS, CSP, X-Frame-Options). | Unauthenticated requests to protected routes redirect to /login (or return HTTP 401 for API routes). HSTS, CSP, and X-Frame-Options headers are present in responses. |  |
| TC-053 | 1, 3 | Security | 1. Register a user. 2. Query the database directly for the password field. | Password field contains a bcrypt hash (starts with $2b$ or $2a$). Plaintext password is not stored anywhere. |  |
| TC-054 | All | Cross-Browser | 1. Execute TC-018 (feed load) and TC-051 (full E2E) in Chrome, Firefox, and Safari on desktop. | All tests pass in all three browsers with no layout breaks or functional failures. |  |
| TC-055 | All | Responsive | 1. Open the application on a mobile viewport (375px). 2. Navigate through feed, collections, and settings. | All pages render correctly at 375px. No content is cut off. Buttons and interactive elements are tappable. |  |

Total test cases: 55

Coverage: 23/23 in-scope requirements (100%)